|  | Residential Management Company limited by guarantee with no shares Co no.: 04659245 Registered in England and Wales Registered office: c/o GH Property Management Services Ltd. Basepoint Business Centre, 1 Winnall Valley Road, Winchester, Hampshire. SO23 0LD Agent: Lisa Cobley-Wood, GH Property Management t 0845 3080 988 e enquiries@gh-propertymanagement.co.uk |
| --- | --- |

VHMC Directors Meeting

Meeting Details

| Date | 20th Oct 2014 | Time | 18:00 | Venue | VHMC Site then AXA Wealth |
| --- | --- | --- | --- | --- | --- |

| Present | In attendance | Absent / Apologies |
| --- | --- | --- |
| Martin Edge Jaz Parmer (from 19:15) Dave Griffiths | Ellie Savidge Hayley Fuller James Harvey Hunter JDH Electrical (18:00 to 18:30) | Miriam Carr Wayne Buckley Simon Hirst |

Minutes of Meeting

| Item | Description | Action |
| --- | --- | --- |
| 1 18:00 | Approval of Board Minutes and Purpose of Meeting No Minutes were reviewed. This was not a Board Meeting. The purpose of the meeting was: (1) to assess the required works for Site Emergency Lighting (2) to prepare for the AGM on 27th October 2014 | None |
| 2 18:00 | Site Walkover – Emergency Lighting JDH briefed the group about work done on replacement of Emergency lighting and work yet to do. There are four categories: Internal bulkhead lights. Block D has had the largest number replaced using LEDs on sensor switches. External street lights (of which there are 2 categories – those owned by VHMC and those owned by BDDC). No work has been done. Use of a mobile scaffold would see all the units dealt with in a couple of days. MSCP lights. No work has been done. Replacement using LEDs is required. It is not known what the local police/council requirements are for constant lighting: - can at least some of the lights be movement activated?. GH to find out. MSCP stairwell lights. No work has been done. Replacement by LEDs with every second light on movement sensors is recommended. JDH to update all quotes for completion of the work. | James HH JDH |
| 3 18:45 | Co-ordination of Annual General Meeting Content Confirmed chairman’s letter issued Proxy forms confirmed as issued. GH and Jaz to co-ordinate on 27th Prior year accounts posted on website Provisional base budget for 2015 posted on website AGM Presentation (WB) Commentary on prior year accounts Finance update on current year performance Litigation update Members update (inc myth buster + out & proud) Residents update (priorities) Managing agent update Proposed improvement plan for 2015 Members handbook to be deferred (JP) Venue ME confirmed Venue had been booked but will recheck with AXA on 27th October. | GH & Jaz WB ME |
| 4 19:10 | RFP GHP confirmed they do wish to receive the RFP. ME confirmed RFP is distributed and GHP will receive it | ME to issue RFP to GH |
| 5 19:15 | Site Signage JP confirmed quotes had been passed to GHP for review & progression, specifically wrt signage, but adjustment is still needed. The board had previously agreed to progress with the implementation of new signage: a budget of approx. £2,500 is already approved. | JP to liaise with GHP regarding accelerated implementation of signage. |
| 6 19:30 | Operational Issues & Questions from GH Pidgeon control is problematic Authority of GH to make supplier payments by bank SO? Len has been off work sick for 3 months on full pay | GH to look into Refer to S Hirst Directors to review |
| 19:45 | Meeting Closed at 19:45 | . |