|  | Project Brief |
| --- | --- |

Project Overview

| Project ID | 1507 | Project Name | Enabling Self Service |
| --- | --- | --- | --- |
| Short Description |
| Implement on-line logging of maintenance & repair issues with automated workflow & consolidated management reporting. Implement on-line account management to view account statements & current balance. |

Project Governance

| Budget |  | Sponsor | Wayne Buckley & Simon Hirst. |
| --- | --- | --- | --- |
| Approved on |  | Start Date | Apr ‘15 | End Date | Jul ‘15 |

Project Detail

Purpose & Objectives

To provide infrastructure, support and services appropriate to the needs and expectations of members; To drive the adoption of new working styles & processes vital in a technology-driven age; To reduce the time, cost and effort associated with logging maintenance defects & sharing financial information with members.

Scope

Integrate Winterthur way web-site with agent solution to provide “manage my account” capability. Functionality may include, but not be limited to: view account statements; pay on-line (service charge and penalty notices); amend contact details; notify of tenancy change. Implement on-line issue logging and management platform. Functionality may include, but not be limited to: identification (and validation) of reporting member or resident; notification of new (unconfirmed) maintenance/repair/defects; logging (unconfirmed) breach of estate rules; reviewing known/live issues and the schedule of planed remedial works; basic workflow automation (e.g.: task directed to most relevant individual; case referenced confirmed by e-mail to reporting member/resident) and management reporting (e.g.: number of incidents by block, type, individual etc.). The specification, sourcing, configuration & deployment of new technology components (e.g.: open source help desk solutions). Validation that the planned solutions satisfy regulatory (e.g.: data protection) requirements. Creation of documentation (e.g.: user manual / training material) to support the on-going maintenance of Winterthur way by VHMCs managing agent.

Key Milestones (deliverables)

(Specify – Apr 15) Complete functional specification (and use case) for issue & account management solutions (Configure – Jun 15) Source, configure, test and deploy technology solutions. (Launch – Aug 15) Launch on-line service.