|  |
| --- |
| **Cladding Update – Cherry, Holly & Elm + State Aid Declarations** |

|  |  |
| --- | --- |
| **Info Mailbox**<Info@chaneys-cs.com> | 9 February 2021 at 16:24 |
| To: "help@winterthurway.co.uk" <help@winterthurway.co.uk> |
|

|  |
| --- |
| LANDLORDS PLEASE READ SECTION ON STATE AID DECLARATIONS AND ACTION ASAP. Dear Leaseholder,**Cladding Update – Cherry, Holly & Elm**I write further to our letters and website posts to update you on progress on the cladding remediation and waking watch. As a reminder this applies to Blocks: Cherry, Holly & Elm only.**Cladding Remediation – Update on tender for works**Follow the tendering exercise carried out by Ridge & Partners LLP, (Consultant Building Surveyors and Projects Managers) the project team, including the Consultant Fire Engineer and CDM Coordinator met last week to review the submissions from the 3 qualifying Contractors. The team, as is usual in a project of this type and size, identified several matters in the tenders which required clarification with the contractors. Ridge anticipate providing the Board with the full results of the tender analysis, and their recommendation on 12th February 2021. Following this the Board plan to meet on the 15th February 2021 to discuss the analysis and will then report the findings to Leaseholders and submit the report to MHCLG. There will be a more detailed update at the EGM on the 22nd February 2021.Just so Leaseholders are aware, Chaneys attend weekly Zoom meetings with MHCLG to update them on progress for the works and to discuss the administration and application status for the Building Safety Fund. **Waking watch**As it stands there is a 24-hour waking watch with operatives patrolling the top 2 floors of Cherry, Holly & Elm. On the 30th January MHCLG opened the “Waking Watch Relief Fund”. This fund allows blocks to apply to The Government for full capital funding for the installation of linked fire alarm systems. The fund is aimed at reducing the costs of interim measures while the cladding is remediated (note that the waking watch costs are not covered by the fund). VHMC have applied to this fund, and following tendering with 3 approved installers, the Board have authorised the installation of a fire alarm system. Those living in the top 2 floors of Cherry, Holly & Elm will be contacted next week to make arrangements for access for installation. The works will take between 4-6 weeks and once completed the waking watch can be removed. It is anticipated that the Waking Watch Relief Fund will cover the capital costs of the installation, however, if for any reason it should not, the sums will be taken from Reserves. In any case, the installation of the alarm system will be cheaper than retaining the waking watch until the cladding remediation is complete.**Building Safety Fund – State Aid Declarations**As part of the application to the fund Leaseholders who rent out their flats are required to complete a “State Aid Declaration”. The purpose of the State Aid regime is to prevent Governments from giving financial advantages to businesses in a way which could distort competition. **If you own but let out your flat[s] in Cherry, Holly & Elm, Winterthur Way you will be required to complete the State Aid Declaration form. Please note that each joint leaseholder will need to complete the form.****Please click/type on this link to access the form:**[**https://bit.ly/3cWfwde**](https://bit.ly/3cWfwde)Please note: without your reply you may not qualify for the funding. Please aim to have this returned by the 16th February. If you require a paper copy, please contact us.**If you are an Owner Occupier (a Leaseholder that lives at Winterthur Way), you do not need to complete the form.**Further guidance on the State Aid Declarations can be found here; <https://www.gov.uk/guidance/remediation-of-non-acm-buildings#state-aid-guidance-and-declaration>Should you any questions please email help@winterthurway.co.ukIf you require a paper copy, please contact us.More regular updates on the cladding will be posted on the website: <http://winterthurway.co.uk/cladding/> Your sincerely,**Andrew Copley** BSc PGDipSurv MIRPM MRICS**Chaneys Chartered Surveyors**Chiltern House | Marsack Street | Caversham | Reading | RG4 5APDD: 0118 3347371T: 0118 9722333M: 07834011122acopley@chaneys-cs.com Chartered Property Managers, providing services for* [Block and Service Charge Management](https://www.chaneys-cs.com/block-management/)
* [Residential Lettings](https://www.chaneys-cs.com/lettings-agency-landlords/)
* [Property Management](https://www.chaneys-cs.com/)

 Regulated by RICSChaneys Chartered Surveyors is the trading name of Greatwood Property Management Limited. Registered in England – Number 2473115 Registered Office – Market Chambers, 3/4 Market Place, Wokingham, Berkshire RG40 1AL  This message is private and confidential and is intended only for the addressee. It may not be copied or forwarded without the express written consent of Chaneys. If you are not the addressee please be aware that any use, distribution, printing, copying or forwarding of this e-mail is strictly prohibited. **The contents are without prejudice and subject to contract or client approval**. Whilst reasonable care has been taken to prevent the onward transmission of any virus it is the responsibility of the recipient to ensure that the onward transmission, opening or use of this message in any way whatsoever will not affect the recipients or any other persons systems or data. Regulated by the RICS.  |

 |